**Warrambeen Trading Company PTY LTD**

1372 Rokewood Shelford Rd, Victoria

p: 03 52 813329 e: warrambeen@bigpond.com

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Year** | **Site and Zone(s)** | **Management Actions** | **Standard to be achieved** | **Timing** | **Completed (Yes/No)** | **Description of Action** | **Supporting Documents** | **Comments and Observations**  **Black Text – Pre Survey Comments**  **Red Text – Post Survey Comments** |
| **2014 - 2015** | Crown Portion 125  Title 10493  Folio 429  8.44 hectares | **Biomass Control**: Strategically graze. Maintain and enhance a herb-rich open ground cover and significant species population every year. Avoid grazing in any ephemerally wet areas. | Maintain at least 70% vegetation cover and adhere to seasonal spelling | During late Summer, Autumn and Winter (if dry) | Yes  (Further Grazing Required) | Crash Grazed 870 grown sheep  @ 14 DSE per hectare during winter and until early September | Sheep records | Due to requirements of management plan , ie remove sheep early September it is hard to reduce bio-mass  Weeds targeted are under control overall.  Early 2015, currently being heavily grazed to control grass in Northern third of Paddock – the area with high coverage of Wild Oat.  Wild Oat will continue to be monitored by landowner to continue to achieve net gain. |
| **Weed Control**: Control by mechanical (hand pull/dig out) removal and or spraying with appropriate herbicide | Reduce weed cover below 25% | May-September | Yes | Covered paddock in grid pattern by walking with hand applicator using granular Flurapanate on any Serrated tussock plants  Spot spraying with buggy and hand spray  MCPA.  Partial spraying | Timesheets  Photo  Spray records | **Weed Control**: Control by mechanical (hand pull/dig out) removal and or spraying with appropriate herbicide |
| **Stock exclusion:** Monitor and maintain all fencing | No gap/ holes in fence | Ongoing | Yes | Usual as per farm program |  | Regular inspections |
| **Monitoring:** GSM population monitoring. Monitor vegetation composition and cover, biomass levels, numbers and health of significant species and weed levels. | Land owner to undertake biomass control with grazing | Observations during late spring | Yes | Undertaken by Ecology Partners and supported by Farm | Some photos  Dates on photos | During last days of spraying in December, large numbers of gsm were sighted flying even as late as 4.00 pm  \* 53 GSM detected 2/12/14 during independent survey. |

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Year** | **Site and Zone(s)** | **Management Actions to be completed** | **Standard to be achieved** | **Timing** | **Completed (Yes/No)** | **Description of Action** | **Supporting Documents** | **Comments and Observations** |
|  |  | **Pest Animal Control**  **Rabbits / Hares** |  |  |  |  |  | Regular shooting program very low numbers |
| Eradication of burrows ,gassing ,ripping.  Controlled shooting and hunting | eradication | Throughout year | yes | 2 qualified shooters spotlighting regularly |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

I hereby declare that the supplied information contained within this report is accurate and complies with all the reporting requirements under the Offset Management Plan

**Signed:** **Name:**  **Date:**