The following is an extract from the Offset Management Plan and Golden Sun Moth Conservation Management Plan: Saxon Paddock, Warrambeen, Victoria (Ecology and Heritage Partners Pty Ltd 2012).

This information is the property of Ecology and Heritage Partners and is only to be used by the relevant person(s) for the purposes intended.

All records/evidence of management actions must be maintained, and be submitted to the responsible authority upon request, and any proposed changes to management must be submitted to the responsible authority prior to the changes being undertaken.

**Table 4.** Landowner Monitoring and Reporting Form **(2014 / 2015)**

|  |  |
| --- | --- |
| Landowner of offset site | Warrambeen Trading Co  |
| Location and address of offset site | Crown Portion 125, Title 10493, Folio 429. 8.44 HA |
| Offset site number (if applicable) |  |
| Offset plan reference number (if applicable) | AJ 9650 58J |
| Responsible Authority | Department of Environment  |
| Report # | 2014-2015 |
| Signature |  |
| Date | 3/01/2015 |

**Management Action Table Update (October 2014 – October 2015)**

**Table A1.1.** Management Action Table for the Mount Mercer Wind Farm Pty Ltd offset site**.**

| **Year** | **Action** | **Offset Zone** | **Management action** | **Resource/ personnel required** | **Timing of action** | **Key performance target** | **Completed****(Yes/No)** | **Date** |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Oct 2014 – Oct 2015** | ***4.1*** | Entire offset site | Conduct systematic weed control for all weed species  | Bushland Management Contractor/ Landowner | Refer Table 2 | Maintain weed levels below 25% | **YES**Spring x 1 Summer x 1 | Complete by Oct 2015 |
| **Oct 2014-Oct 2015** | ***4.2*** | Entire offset site | Monitor organic litter density and control biomass outside GSM core active period (October – January) | Landowner | Late summer - Autumn | Maintain at least 70% vegetation cover and adhere to seasonal spelling | **YES** Crash grazing February to April | Complete by April 2015 |
| **Oct 2014-Oct 2015** | ***4.3*** | Entire offset site | Monitor, Golden Sun Moth populations and associated habitat (i.e. biomass levels and weed levels) | Qualified ecologist on behalf of MMWF or Landowner | Late October to early January | Undertake population and habitat management as required (Section 3.4) | **YES** |  |
| **Oct 2014-Oct 2015** | ***4.4*** | Entire offset site | Monitor for populations of feral animals such as rabbits and conduct control works if required. | Pest Animal Contractor/ Landowner | After peak breeding season - late summer/early autumn. | No detrimental impact on values from pest animals and reduced pest numbers | **YES**Spotlighting by shooters and Landowners  | Complete by Oct 2015 |
|  |  |  |  |  |  |  |  |  |